### Transition Iteration Plan 02

**Employee Payroll Management System**

**Transition Iteration Plan 2**

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start - Transition Phase 2 | 11/05/20 |
| UAT Test 23 | 11/05 |
| Resolve identified issue (UAT 23) | 14/05 |
| UAT Test 24 | 14/05 |
| Resolve identified issue (UAT 24) | 16/05 |
| Added Home button | 18/05 |
| Fixed issue – Efficient navigation between tabs | 19/05 |
| Added feature – Payments function GUI enhanced. | 21/05 |
| Added Graphs to dashboard. | 23/05 |
| End of Transition Iteration 01 | 23/05 |
| Iteration stop | 25/05/20 |

**1.  Key milestones**

**2.  High-level objectives and Outcomes**

1. Objective: UAT testings conducted
   * Outcome: Testing of each function conducted by team.
2. Objective: Fixed bugs found while UAT.
   * Outcome: resolve identified issues.
3. Objective: Added new features.
   * Outcome: Added new features throughout the app.

**3.  Work Item assignments**

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.0 | UAT test 23  Found bug date picker (start date and end date selector) not loading in some browsers. | Working Payment function. | Complete | Dushan | 2 | 2 | 0 |
| 1.1 | UAT test 24  Found bug in all functions where clicking message box ‘ok ‘button resets all data in textboxes. | Successfully working functions. | Complete | Dushan,Kamal | 2 | 1 | 2 |
| 1.2 | Added Home button to the app | Home button throughout app for users to direct to main functions. | Complete | Kamal | 1 | 1 | 0 |
| 1.3 | Transition between tabs (Home/My profile/Settings)  Fixed issue where navigating though tabs won’t open the last used page on each tab. | Smooth navigation between tabs | Complete | Dushan | 4 | 3 | 1 |
| 1.4 | Enhanced GUI in payments function  User no longer can see employee data loading areas before selecting employee id. | Enhanced GUI. | Complete | Dushan | 3 | 3 | 0 |
| 1.5 | Added Graphs to Dashboard  Users now able to view employee and payment record counts In two graphs | Extra working feature | Complete | Dushan | 5 | 3 | 2 |

**5.  Issues**

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| No issues found. | Complete | - |

**6.  Assessment**

|  |  |
| --- | --- |
| Assessment target | Iteration plan 2 |
| Assessment date | 11/05/20 |
| Participants | Dushan,Kamal |
| Project status | Green |

* **Assessment against objectives**

Objectives have been addressed and completed.

* **Work Items: Planned compared to completed**

All the work items have been addressed in this iteration 2 of transition phase, will be completed within this iteration.

**Assessment against Evaluation Criteria Test results**

Best practises learned.

Successfully conducted transition phase stage 2 UAT test for functions and found issues (bugs) during UAT.

* Fixed Issue in Payment function where **date selector** for start date and end date won’t load in some web browsers.
* Fixed issue in All functions where clicking ok button on error message refreshes the web page.
* Added ‘**home’** button to the app – users can easily navigate to main functions after using myprofile or settings function.
* Fixed transition issue in tabs (**Home/My Profile/Settings**) – After directing to settings or my profile from main function won’t return back to same page upon clicking home button and vice versa.
* Enhanced **GUI**in**payments**function - User no longer can see employee data loading area before selecting employee ID.
* Extra Feature - Added graphs to dashboard which displays employees and payments separately.
* Iteration transition phase 2 completed. fixed identified issues and added additional features.

**Other concerns and deviations**

Supervisor feedback has been considered, contingency plan, product release milestone and project status assessment will take place in upcoming iteration.