### Transition Iteration Plan 03

**Employee Payroll Management System**

**Transition Iteration Plan 3**

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start - Transition Phase 3 | 26/05/20 |
| Deploy Software in a fast webserver | 27/05 |
| Demonstration | 28/05 |
| Programmer Documentation | 30/05 |
| Transition Phase Status Assessment | 31/05 |
| End of Transition Iteration 03 | 01/06 |
| Iteration stop | 01/06/20 |

**1.  High-level objectives and Outcomes**

1. Objective: Deploy Software in a fast web server
   * Outcome: working software with remote access.
2. Objective: Demonstration
   * Outcome: demonstrate software using a short video.
3. Objective: Create Programmer documentation
   * Outcome: Programmers able to identify software codes.w

**2.  Work Item assignments**

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.0 | Deploy Software in a fast web hosting service. | Remote accessible software | Complete | Dushan | 2 | 2 | 0 |
| 1.2 | Software Demo | Demonstration using short video. | Complete | Dushan,Kamal | 1 | 1 | 0 |
| 1.3 | Programmer Documentation | Successful handbook. | Complete | Dushan | 4 | 3 | 1 |
| 1.4 | Transition phase status assessment | Complete status assessment | Complete | Dushan | 2 | 1 | 1 |

**5.  Issues**

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| No issues found. | Complete | - |

**6.  Assessment**

|  |  |
| --- | --- |
| Assessment target | Iteration plan 3 |
| Assessment date | 25/05/20 |
| Participants | Dushan,Kamal |
| Project status | Green |

* **Assessment against objectives**

Objectives have been addressed and completed.

* **Work Items: Planned compared to completed**

All the work items have been addressed in this iteration 3 of transition phase, will be completed within this iteration.

**Assessment against Evaluation Criteria Test results**

* Completed Project successfully.
* Successfully conducted transition phase stage 3.
* Created Software Demo resulted in. sponsor signoff.
* Created Programmer documentation to pass onto a development team to maintain product.
* Conducted status assessment successfully.

**Other concerns and deviations**

Supervisor feedback has been considered, Completed Project.